Capstone Meeting Minute

**Date**: 2/3/2014

**Attendants**: Dr. Reiss, Dr. Siderius, Ngan, Han, Chris, Leslie

**Place**: ECE conference room

1. Discussing about the NDA.

* Needs to be signed by the Tech department at OHSU
* Dr. Reiss will scan them when she has the signed copies back

1. Ngan presented the flow chart

* Needs a Patient Record to retain information. Additional fields discovered for patient information including type of device and date of device
* Check with Jennifer on what data was retained for entering retro data into system
* Under Search flow
  + Patient name should have you select record then points you to MRN flow
  + Tester Name will be negated with a user only getting access to certain records
  + Once a record or date is selected then a menu for reporting needs to be brought up. These will include:
    - Reports that are test specific, date range specific
    - Ability to export a text file (potentially excluding patient sensitive info)
  + Leslie will take on the algorithms for the reporting of both CNC and AzBio for mock up as well as development. Will need help coding.
* Decided on having user management with three levels: Admin, Tester and individual (research purposes)

1. Han presented the mock up

* Dr. Reiss really liked the idea of a Help section on the main screen.
* Dr. Reiss liked the mockup of the process for the testing including the editing mode
* Discussion of users, security, encryption

1. Discussion of next meeting for next Wed, alternative being Friday at 5pm